EXCEPTION report

TITLE OF PROJECT

Version: X

Date: X

PRINCE 2 - Gateway X

Authors: X

Project Executive: X

Customer/User: X

Document Number:	X

[PURPOSE OF THE EXCEPTION REPORT:]

[An Exception Report is produced when Stage Plan or Project Plan is forecast to exceed tolerance levels set.  It is produced by the Project Manager to inform the Project Board members of the exception that has occurred and to obtain direction. If a Team Plan (Work Package level tolerance) is in exception, the Team Manager may send an issue to the Project Manager.

| EXCEPTION REPORT (Use to obtain direction from the Project Board following a forecast deviation from an approved Stage Plan or Project Plan tolerance.) |  |  |
| --- | --- | --- |
| Programme: | Project: |  |
| Author: |  | Date: |

Purpose:

[A statement of the purpose of the Exception Report.  The following is a “standard format” that may be used or adapted by the Project Manager:]

This document has been produced to notify the Project Board of a deviation from the approved Stage Plan or Project Plan tolerance levels.  Its purpose is to provide sufficient information for the Project Board to give direction (e.g. premature closure of the project, creation of an Exception Plan, making a concession in the case of an off-specification, defer a decision or other appropriate action).

Description of the Exception:

[A brief statement/overview of the exception – the level to which the stage or project is forecast to exceed tolerance, the type(s) of tolerances forecast to be breeched, major modification to the project work or outcome required]

Cause of the Exception:

[A description of the cause of the deviation from the current plan].

Consequences of the Deviation:

[The impact the deviation has on the current Stage, the Project and corporate or programme management if the deviation is not addressed.]

The Available Options:

[A straightforward list of the options that have been considered to address the deviation and get the Plan back on course.]

Options Appraisal:

[The effect each option has on the Business Case, Risks, and Project & Stage Tolerances.]

Recommendation:

[Firm recommendation by the Project Manager, based on the available options and ‘why’ the chosen option is recommended]

Lessons:

[Any additional information about what can be learned from this exception for this project and/or future projects.]

Decision by the Project Board:

[Each individual member of the Project Board (Senior User, Executive and Senior Supplier) must provide a recommended action based on the information provided by the Project Manager. This will provide direction to the Project Manager for the next action.]

Direction from the Project Board Member:

Name:

Role:

| Premature Close: | Comment: | Decision: |
| --- | --- | --- |
| Produce Exception Plan: | Comment: | Decision: |
| Make a Concession: (Off-specifications only) | Comment: | Decision: |
| Other: | Comment: | Decision: |

[Check this document against the following Quality Criteria:

- Does the Current Stage Plan accurately show the ‘current’ status of budget and schedule?

- Are the reasons for the deviation adequately stated for decision support?

- Have implications on the Business Case been properly considered?

- Have the options been properly analysed, including any risk associated with them?

- Has a recommendation been made for the most appropriate way to proceed?

Project Manager’s Signature:

Date: