RISK REGISTER

TITLE OF PROJECT

Version: X

Date: X

PRINCE 2 - Gateway X

Authors: X

Project Executive: X

Customer/User: X

Document Number:	X

| No. | Risk Description | Early Warning Indicators | Impact Description | Prob'y | Impact | Risk | Risk Prox-imity | Countermeasures and Progress | Expected Value £ | Status | Owner/ Actionee |  | Author | Last | Category |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | (Effect on objectives) |  |  | Index (Prob x impact) | [when risk is likely to ocxcur] |  |  |  |  |  |  | Updated |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  | on |  |
|  | What is the risk cause, event and effect on objectives? | What are the early indicators which would show the risk is developing? | What is the effect on project objectives if the risk occurs? | 1=low 2=med 3=high | 1=low 2=med 3=high | 1=very low 2=low 3-5=med 6-8=high 9=very high | Within current stage Within project Post-project | What is being done now and how is it progressing? What are the timescales for current actions? What would be done if the risk occurred? For Threats: AVOID / REDUCE / TRANSFER / FALLBACK / ACCEPT / SHARE For Opportunities: SHARE / ENHANCE /EXPLOIT/ REJECT | Amount needed from project 'Risk Budget' if risk event occurs | Open Closed Closed -> Issue | Owner is the person responsible for managing the risk. Actionee is the person who will implement the risk response actions [owner & actionee can be same person] |  | Person who raised the risk | Date | E.G: - Software - Hardware - Resources - Financial - Regulatory etc |
|  |  |  |  |  |  |  |  | Total expected value of all open risks------->> | £40,000 |  | Version [= most recent update] |  |  | 3-Jun-09 |  |
| 1 | Example 1: Due to excessive work pressures, there is a threat that we may lose key staff in ISG. | Requests for employment references. Issues raised at performance reviews. Low staff morale. | Project cost and timescales overrun. | 2 | 3 | 6 | Within current stage | REDUCE: 1. Rotate responsibilities within project team. 2. Recruit additional analyst into project by milestone 4 and assign lead analyst as mentor. | £10,000 | Open | Owner = Arthur Actionee = John | James |  | 17-May-09 | Resources |
| 2 | Example 2: A shortage of skilled analysts means we may fail to assign a lead analyst in the first two weeks after commencing the project. | Nobody invited for interview. | Project delayed | 0 | 0 | 0 |  | AVOID: Recruit vigorously. (Analyst recruited on the 3rd Jun) | £0 | Closed | Owner & Actionee= Arthur | Mark |  | 03-Jun-09 | Resources |
| 3 | Example 3: Due to lack of project experience, there is a threat that we may not identify all the major risks, which if they were to occur, would cause the project budget to be exceeded. | None | various | 2 | 2 | 4 |  | REDUCE: Analyse similar previous projects Lessons Reports and estimate/ include additional x% of risk budget as provision for unidentified risks. | £30,000 | Open | Owner & Actionee= Julie | Julie |  | 05-Apr-09 | Financial |
| 4 |  |  |  | 0 | 0 | 0 |  |  |  |  |  |  |  |  |  |
| 5 |  |  |  | 0 | 0 | 0 |  |  |  |  |  |  |  |  |  |